AETHER

Adaptive Earth Observation Through Heterogeneous Encoder Representation

Project Status, Metrics and Completion Roadmap  ·  60% → 100%

| Field | Value |
| --- | --- |
| Report date | 2026-09-06 |
| Repository | /home/kirethik/Drive/GitHub/AETHER (branch: main) |
| Evaluated checkpoint | checkpoints/best.pt — epoch 42 of 60, val score 0.4285 |
| Model size | 18,604,990 parameters (18.60 M) |
| Training hardware | NVIDIA GeForce RTX 3050 6 GB Laptop GPU, bf16 autocast |
| Dataset | 6,406 tiles · 544 AOIs · 22 countries · 16 GB (data/strict) |
| Evaluation split | 703 test tiles / 58 held-out locations (41,625,040 labelled pixels) |
| Headline result | LULC acc 84.01% · mIoU 0.6930 · κ 0.8063 ¦ Road IoU 0.3021 ¦ Building IoU 0.2607 |
| Assessed completion | ≈60% — architecture and LULC are production-grade; detail heads, fusion payoff, change detection and packaging are not |

Every figure in this report is read directly from the run artifacts committed on disk — outputs/full_evaluation.json, outputs/final_metrics.json, outputs/modality_ablation.json, checkpoints/history.csv and data/manifest_strict.json. Nothing is estimated or carried over from an earlier revision.

# 1.  Executive Summary

AETHER is a three-modality (Sentinel-2 optical, Sentinel-1 SAR, Copernicus DEM) geospatial segmentation framework with a shared encoder trunk, a learned spatial fusion module and three simultaneous dense-prediction heads: land use / land cover, road extraction and building extraction.

The project is best described as one strong task shipped and two weak ones attached to it.

## 1.1  Where the project genuinely stands

| Component | State | Evidence |
| --- | --- | --- |
| Architecture (encoders → fusion → decoder → heads) | Complete | 18.60 M params, end-to-end forward/backward verified |
| Dataset acquisition and curation | Complete | 6,406 tiles, 16 GB, strict provenance + validity masks |
| Leak-free geographic split | Complete | Split on AOI with year stripped; 426/60/58 locations |
| Masked, imbalance-aware losses | Complete | models/losses.py — every unobserved pixel contributes zero |
| LULC head (9 Dynamic World classes) | Production-grade | acc 84.01%, κ 0.8063, mIoU 0.6930 |
| Evaluation harness (full / scenario / threshold / ablation) | Complete | 4 scripts in scripts/, 8 scenarios reported |
| Inference entrypoint | Working | Verified on a single tile during this review |
| Road head | Below usable | IoU 0.3021, AP 0.3423 |
| Building head | Below usable | IoU 0.2607, AP 0.2995 |
| Multimodal fusion payoff | Not demonstrated | Removing SAR costs 0.0026 mIoU; removing DEM costs 0.0025 |
| Skip connections + widened decoder | Coded, never trained | Config says use_skips: true; both checkpoints have zero skip weights |
| Change-detection head | Not started | Deliberately deferred — requires bi-temporal input |
| Tests / packaging / deployment | Not started | test_aether.py fails at test 1; no export, no GeoTIFF writer |

## 1.2  The single most important finding

The fusion module — the intellectual core of AETHER — is not currently contributing measurably. A controlled feature-level ablation on the held-out test split shows that deleting the SAR branch entirely changes macro mIoU from 0.6930 to 0.6904 (−0.0026), and deleting the DEM branch changes it to 0.6905 (−0.0025). Deleting optical collapses it to 0.4047 (−0.2883). The learned alpha weights corroborate this: they sit at [optical 0.756, SAR 0.186, DEM 0.057]. The network has learned to be an optical segmenter with a decorative 3-way softmax attached to it.

This is not a bug — it is the expected outcome of training a cloud-free, single-date optical archive where optical is almost always available and almost always sufficient. But it means the project's headline claim is not yet evidenced, and Section 8 treats closing that gap as first-class remaining work, not as a nice-to-have.

# 2.  How to Predict With the Given Model

This section was executed end-to-end during the preparation of this report; the commands below are the ones that actually ran, not a reconstruction.

## 2.1  Environment

Torch is installed in the general environment, not in the project-named one. Use this interpreter — ~/python-envs/aether has no torch installed and will fail on import.

PY=~/python-envs/general/bin/python
cd /home/kirethik/Drive/GitHub/AETHER
$PY -c "import torch; print(torch.__version__, torch.cuda.is_available())"
# -> 2.6.0+cu124 True

## 2.2  Mode A — predict a single tile

The fastest way to get predictions out of the model. Point --tile-dir at any directory containing inputs.tif, labels.tif and meta.json.

$PY inference.py \
    --checkpoint checkpoints/best.pt \
    --tile-dir data/strict/g_algeria_n2075_e00283_2023/g_algeria_n2075_e00283_2023_r000_c000 \
    --save-alpha-maps \
    --output-dir outputs/predict_demo

Verified output from this exact command:

Checkpoint has no model_cfg -- rebuilding the legacy skip-free architecture (decoder out=16, heads=32).
Loaded checkpoints/best.pt | epoch 42 | best score 0.4285 | channels {'optical': 11, 'sar': 3, 'dem': 2}
Wrote predictions -> outputs/predict_demo
  dominant LULC: [('bare', '100.0%'), ('water', '0.0%'), ('trees', '0.0%')]
  road>0.5 0.000% of px | building>0.5 0.000%
  alpha[O,S,D] mean [0.839, 0.138, 0.022]

Files written:

| File | Shape / dtype | Meaning |
| --- | --- | --- |
| lulc_pred.npy | (256, 256) uint8 | Hard class index 0–8 per pixel (argmax over the 9 logits) |
| road_prob.npy | (256, 256) float32 | Sigmoid probability of road. Threshold at 0.60, not 0.50 |
| building_prob.npy | (256, 256) float32 | Sigmoid probability of building. Threshold at 0.71, not 0.50 |
| alpha_maps.npy | (3, 16, 16) float32 | Per-pixel fusion weights [optical, SAR, DEM]; sum to 1.0 at every cell |

Critical: do not threshold the binary heads at 0.5. Both heads are trained with a damped pos_weight plus a Dice term, which deliberately pushes a 3.35%-positive road class and a 0.89%-positive building class toward recall and leaves the sigmoid badly calibrated. The IoU-maximising thresholds were swept on validation and are road = 0.60 and building = 0.71. Using 0.50 costs 0.009 road IoU and 0.033 building IoU on test.

## 2.3  Mode B — evaluate a whole split

Reproduces the metrics in Section 5. The split is recomputed deterministically from the AOI names, so 'test' is always the same 58 held-out locations.

$PY inference.py --checkpoint checkpoints/best.pt \
    --dataset-root data/strict --split test \
    --batch-size 16 --num-workers 6 --output-dir outputs
# writes outputs/metrics_test.json

## 2.4  Mode C — the full metric report

The three analysis scripts, in the order they should be run. tune_thresholds must run first because the other two consume the thresholds it selects.

# 1. sweep thresholds on val, then report test at those thresholds
$PY scripts/tune_thresholds.py --checkpoint checkpoints/best.pt
     # -> outputs/final_metrics.json

# 2. full per-class / macro / weighted metrics across all 8 data scenarios
$PY scripts/evaluate_full.py --checkpoint checkpoints/best.pt \
     --road-threshold 0.60 --building-threshold 0.71
     # -> outputs/full_evaluation.json

# 3. causal modality ablation (what breaks if a modality disappears)
$PY scripts/ablate_modalities.py --checkpoint checkpoints/best.pt \
     --road-threshold 0.60 --building-threshold 0.71
     # -> outputs/modality_ablation.json

## 2.5  Predicting on new imagery outside the archive

This path does not exist yet and is a named deliverable in Section 8. inference.py can only read tiles already in the strict archive layout. To predict on a fresh Sentinel-2 / Sentinel-1 / DEM scene today you would have to hand-build a tile directory matching the exact 15-band contract below.

| Band index | Name | Units / preprocessing applied by the loader |
| --- | --- | --- |
| 0–9 | sentinel2_B2, B3, B4, B5, B6, B7, B8, B8A, B11, B12 | Surface reflectance, clipped at 1.5, then standardised by fixed dataset means/stds |
| 10 | sentinel2_valid | 1 = real observation, 0 = filled. Appended as the 11th optical channel |
| 11–12 | sentinel1_VV, sentinel1_VH | dB; standardised by mean [−11.65, −18.65], std [5.04, 5.36] |
| 13 | sentinel1_valid | 1/0 validity. Appended as the 3rd SAR channel |
| 14 | DEM | Elevation in m → 2 channels: standardised absolute + local relief |

Tile geometry: 256 × 256 px at 10 m/px, any projected CRS. Normalisation constants are fixed dataset-level values measured from a 500-tile sample — never per-tile statistics, so no test-time information leaks into standardisation.

# 3.  Overall Implementation Summary

## 3.1  Architecture

Three independent encoders — weights are never shared across modalities — each downsample by 16× and project to a common 256-channel space. The fusion module cross-attends optical and SAR, produces a per-pixel 3-way softmax, takes the convex combination, refines it, and hands one shared feature map to a progressive decoder feeding three heads.

| Module | Backbone / design | Params | Output |
| --- | --- | --- | --- |
| OpticalEncoder | ConvNeXt-Tiny to stage 3; stem surgery 3→11 ch, ImageNet weights kept on ch 0–2 | 12.46 M | (B, 256, H/16, W/16) |
| SAREncoder | ResNet-18 to layer 3; conv1 surgery 3→3 ch (VV, VH, valid) | 2.79 M | (B, 256, H/16, W/16) |
| DEMEncoder | Custom 4-block strided CNN, BN + GELU (no transformer) | 0.76 M | (B, 256, H/16, W/16) |
| CrossModalAlphaFusion | Bidirectional 8-head cross-attention (SAR↔optical) → joint embed → spatial alpha softmax → weighted sum → 1 residual refinement block | 2.20 M | f_shared (B, 256, H/16, W/16) + alpha (B, 3, H/16, W/16) |
| ProgressiveDecoder | 4 upsampling stages, H/16 → H | 0.40 M | (B, 16, H, W) |
| Task heads | lulc: 1×1 conv → 9 logits · road / building: 3×3 → 1×1 → 1 logit | 0.01 M | (B, 9, H, W) + 2 × (B, 1, H, W) |
| Total |  | 18.60 M |  |

Note on the current checkpoints: both checkpoints/best.pt and checkpoints_lulc/best.pt were trained before the skip-connection revision. Their state dicts contain no skip or detail-branch weights and no model_cfg record, so inference.py correctly detects this and rebuilds the legacy skip-free architecture (decoder out = 16, head hidden = 32). The configs/model.yaml on disk — use_skips: true, detail_channels: 48, decoder out 48, head hidden 64 — describes an architecture that has never been trained.

## 3.2  Dataset

| Property | Value |
| --- | --- |
| Total tiles | 6,406 × 256 × 256 px at 10 m/px |
| AOIs / locations | 544 across 22 countries |
| On-disk size | 16 GB (data/strict) |
| Temporal spread | 2017: 16, 2018: 45, 2019: 53, 2020: 108, 2021: 665, 2022: 322, 2023: 5,197 |
| Optical present | 6,102 tiles (95.3%) |
| SAR present | 6,225 tiles (97.2%) |
| LULC labelled | 6,349 tiles (99.1%) |
| Road mapped (OSM) | 4,722 tiles (73.7%) |
| Building labelled | 6,406 tiles (100.0%) |
| Split (by location, year-blind) | train 5,031 tiles / 426 loc · val 672 / 60 · test 703 / 58 |
| Class prior — road positives | 3.35% of pixels |
| Class prior — building positives | 0.89% of pixels |

Two data decisions carry most of the project's scientific credibility:

Geographic, year-blind split. The split groups on the AOI name with the trailing year stripped, so the same lat/lon in 2021 and 2023 always lands on the same side. An earlier revision split on the _rXXX_cYYY tile suffix — there are only 16 distinct suffixes archive-wide, so every AOI appeared in every split and validation was meaningless.

Nothing is trained on fabricated data. A band the pipeline could not acquire is written as NaN and flagged in meta.json. Inputs are filled so tensors stay finite, but every fill carries a validity channel and every unobserved label is masked out of the loss rather than taught as a zero. 1,684 tiles have road flagged missing — that is absence of OSM mapping, not absence of road, and backpropagating it as a negative would teach the model to erase roads.

## 3.3  Training recipe as executed

| Hyperparameter | Value | Hyperparameter | Value |
| --- | --- | --- | --- |
| Epochs | 60 (best at 42) | Optimiser | AdamW |
| Batch size | 16 | Head LR | 3e-4 |
| Grad accumulation | 1 | Backbone LR | 5e-5 (discriminative) |
| Precision | bf16 autocast | Weight decay | 1e-2 |
| Warmup | 3% of steps | Grad clip | 1.0 |
| Modality dropout | 0.15 | Dice weight | 1.0 |
| Loss weights | lulc 1.0 · road 0.5 · building 0.5 | Wall clock | ≈1.45 min/epoch, ≈87 min total |

All three heads share one trunk and one combined backward pass — there is no per-head training stage. The alpha maps are never supervised; they emerge purely from backprop through the combined loss, which is why they are a legitimate readout of what the model chose to rely on.

# 4.  What Has Been Achieved  (the 60%)

| # | Deliverable | Status | Artifact on disk |
| --- | --- | --- | --- |
| 1 | Three independent modality encoders with first-layer surgery | Done | models/optical_encoder.py, sar_encoder.py, dem_encoder.py |
| 2 | CrossModalAlphaFusion with per-pixel Σα = 1 constraint | Done | models/crossmodal_fusion.py |
| 3 | Progressive decoder H/16 → H | Done | models/decoder.py |
| 4 | Three task heads wired and jointly trained | Done | models/task_heads.py |
| 5 | Real multi-country archive acquired and tiled | Done | data/strict/ — 6,406 tiles, 16 GB |
| 6 | Provenance-preserving manifest with per-band validity | Done | data/manifest_strict.json, per-tile meta.json |
| 7 | Leak-free geographic split | Done | data/dataset.py :: location_split |
| 8 | Measured normalisation constants (500-tile sample) | Done | data/dataset.py, scripts/dataset_stats.py |
| 9 | Masked, imbalance-aware multi-task loss | Done | models/losses.py |
| 10 | Global-counter metric accumulators (batch-size invariant) | Done | utils/metrics.py |
| 11 | 60-epoch joint training run, checkpointed and logged | Done | checkpoints/, logs/train.log, history.csv |
| 12 | Validation-swept decision thresholds | Done | scripts/tune_thresholds.py → outputs/final_metrics.json |
| 13 | Full metric report across 8 data scenarios | Done | scripts/evaluate_full.py → outputs/full_evaluation.json |
| 14 | Causal modality ablation harness | Done* | scripts/ablate_modalities.py — output stale, see §7.3 |
| 15 | Working inference entrypoint (split + single tile) | Done | inference.py — re-verified during this review |
| 16 | LULC-only control run (isolating head interference) | Partial | checkpoints_lulc/ — stopped at epoch 15 of 60 |

## 4.1  The strongest single result

The LULC head is finished work. On 703 unseen tiles from 58 locations the model has never seen, over 41,625,040 labelled pixels, it reaches 84.01% overall accuracy with Cohen's κ of 0.8063 and macro F1 of 0.8122. Six of nine classes exceed 0.65 IoU. A κ above 0.80 is conventionally read as 'almost perfect' agreement, and it is measured across 22 countries and four continents rather than on a single homogeneous region.

# 5.  Metrics and Accuracy

Checkpoint checkpoints/best.pt (epoch 42). Test split: 703 tiles across 58 held-out locations. Thresholds selected on validation, never on test.

## 5.1  LULC — headline

| Metric | Value | Metric | Value |
| --- | --- | --- | --- |
| Overall accuracy | 84.01% | Cohen's κ | 0.8063 |
| Macro precision | 0.7888 | Weighted precision | 0.8517 |
| Macro recall | 0.8494 | Weighted recall | 0.8401 |
| Macro F1 | 0.8122 | Weighted F1 | 0.8431 |
| Macro IoU (mIoU) | 0.6930 | Weighted IoU | 0.7341 |
| Labelled pixels | 41,625,040 | Classes | 9 (Dynamic World) |

## 5.2  LULC — per class

| Class | Precision | Recall | F1 | IoU | Support (px) | Share |
| --- | --- | --- | --- | --- | --- | --- |
| water | 0.9105 | 0.8974 | 0.9039 | 0.8247 | 1,732,072 | 4.16% |
| trees | 0.9165 | 0.7981 | 0.8532 | 0.7440 | 10,351,530 | 24.87% |
| grass | 0.5699 | 0.8472 | 0.6814 | 0.5168 | 2,097,675 | 5.04% |
| flooded_veg | 0.5606 | 0.7619 | 0.6459 | 0.4770 | 453,094 | 1.09% |
| crops | 0.8012 | 0.7978 | 0.7995 | 0.6660 | 6,238,098 | 14.99% |
| shrub | 0.7775 | 0.8076 | 0.7923 | 0.6560 | 7,615,973 | 18.30% |
| built | 0.8933 | 0.8547 | 0.8736 | 0.7755 | 2,858,273 | 6.87% |
| bare | 0.9318 | 0.9181 | 0.9249 | 0.8603 | 9,696,028 | 23.29% |
| snow_ice | 0.7379 | 0.9618 | 0.8351 | 0.7169 | 582,296 | 1.40% |

Green ≥ 0.70 IoU · amber 0.55–0.70 · red < 0.55. flooded_veg and grass are the two materially weak classes; grass is over-predicted (precision 0.5699 against recall 0.8472), meaning the model spreads grass into neighbouring shrub and crop.

## 5.3  Road and building heads

| Head @ threshold | IoU | F1 | Precision | Recall | Specificity | Pixel acc | Avg precision |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Road @ 0.60 ←tuned | 0.3021 | 0.4640 | 0.3655 | 0.6353 | 0.9618 | 0.9509 | 0.3423 |
| Road @ 0.50 | 0.2932 | 0.4534 | 0.3402 | 0.6794 | 0.9544 | 0.9452 | 0.3423 |
| Building @ 0.71 ←tuned | 0.2607 | 0.4136 | 0.2899 | 0.7211 | 0.9841 | 0.9818 | 0.2995 |
| Building @ 0.50 | 0.2279 | 0.3712 | 0.2385 | 0.8373 | 0.9760 | 0.9747 | 0.2995 |

Confusion counts at the tuned thresholds:

| Head | TP | FP | FN | TN | Positive prior |
| --- | --- | --- | --- | --- | --- |
| Road | 726,302 | 1,261,027 | 416,928 | 31,739,999 | 3.35% |
| Building | 296,099 | 725,194 | 114,532 | 44,935,983 | 0.89% |

Read the failure precisely. Both heads have acceptable recall (road 0.635, building 0.721) and catastrophic precision (road 0.366, building 0.290). Road emits 1,261,027 false positives against 726,302 true positives — it finds roads and then paints them roughly 2–3 px wide onto a 1 px target at 10 m/px. Building is worse: 725,194 false positives against 296,099 true positives. Pixel accuracy of 95.1% and 98.2% looks impressive and is meaningless at a 3.35% and 0.89% positive prior — always quote IoU or F1 for these heads, never accuracy.

## 5.4  Validation vs test — no overfit to the split

| Metric | Validation (672 tiles / 60 loc) | Test (703 tiles / 58 loc) | Δ |
| --- | --- | --- | --- |
| LULC accuracy | 83.65% | 84.01% | +0.36 pp |
| LULC mIoU | 0.6846 | 0.6930 | +0.0084 |
| Road IoU | 0.2141 | 0.3021 | +0.0880 |
| Building IoU | 0.1554 | 0.2607 | +0.1053 |

Test scores exceed validation on every head. Combined with the location-disjoint split this is strong evidence that the weak road and building numbers reflect a genuine capability ceiling, not overfitting — the model is not memorising, it simply cannot resolve 1-pixel structure from a 16 × 16 bottleneck.

## 5.5  Training convergence

| Epoch | Train loss | Val loss | Val acc | Val mIoU | Road IoU | Bld IoU | alpha [O, S, D] |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2.7522 | 2.3188 | 0.7089 | 0.4529 | 0.0881 | 0.0915 | [0.659, 0.234, 0.107] |
| 5 | 1.4826 | 1.4064 | 0.7826 | 0.5776 | 0.1383 | 0.1177 | [0.774, 0.148, 0.078] |
| 10 | 1.2124 | 1.1411 | 0.8020 | 0.6239 | 0.1656 | 0.1098 | [0.805, 0.157, 0.038] |
| 20 | 1.0640 | 1.0556 | 0.8200 | 0.6509 | 0.1899 | 0.1230 | [0.813, 0.154, 0.033] |
| 30 | 0.9844 | 1.0230 | 0.8258 | 0.6674 | 0.2058 | 0.1340 | [0.788, 0.169, 0.043] |
| 42 | 0.9284 | 1.0014 | 0.8365 | 0.6846 | 0.2099 | 0.1347 | [0.769, 0.181, 0.050] |
| 50 | 0.9091 | 0.9973 | 0.8350 | 0.6823 | 0.2124 | 0.1299 | [0.769, 0.180, 0.051] |
| 60 | 0.8989 | 0.9942 | 0.8347 | 0.6822 | 0.2145 | 0.1303 | [0.767, 0.180, 0.053] |

Best checkpoint saved at epoch 42. Epochs 43–60 add nothing — val mIoU oscillates in 0.681–0.683 and road/building IoU flatten. The run converged; more epochs at this architecture will not help. Note alpha drifting steadily toward optical as training proceeds.

# 6.  Scenario Analysis — Where the Model Works and Where It Does Not

A single aggregate number hides that the archive is heterogeneous. These eight subsets are defined by what data each tile actually holds.

| Scenario | Tiles | Loc | Acc | κ | mIoU | mF1 | Road IoU | Road AP | Bld IoU | Bld AP | alpha |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ALL | 703 | 58 | 0.8401 | 0.8063 | 0.6930 | 0.8122 | 0.3021 | 0.3423 | 0.2607 | 0.2995 | [0.76, 0.19, 0.06] |
| optical present | 665 | 58 | 0.8401 | 0.8063 | 0.6930 | 0.8122 | 0.3084 | 0.3474 | 0.2620 | 0.3016 | [0.77, 0.18, 0.05] |
| optical MISSING | 38 | 6 | 0.0000 | 0.0000 | 0.0000 | 0.0000 | 0.0845 | 0.1137 | 0.0406 | 0.0385 | [0.58, 0.26, 0.16] |
| SAR present | 703 | 58 | 0.8401 | 0.8063 | 0.6930 | 0.8122 | 0.3021 | 0.3423 | 0.2607 | 0.2995 | [0.76, 0.19, 0.06] |
| road mapped (OSM) | 521 | 42 | 0.8226 | 0.7865 | 0.6019 | 0.7110 | 0.3021 | 0.3423 | 0.2607 | 0.2996 | [0.74, 0.20, 0.06] |
| road UNMAPPED | 182 | 16 | 0.8871 | 0.8480 | 0.5291 | 0.6096 | 0.0000 | 0.0000 | 0.0233 | 0.0056 | [0.79, 0.15, 0.06] |
| LULC labelled | 703 | 58 | 0.8401 | 0.8063 | 0.6930 | 0.8122 | 0.3021 | 0.3423 | 0.2607 | 0.2995 | [0.76, 0.19, 0.06] |
| fully complete | 489 | 42 | 0.8226 | 0.7865 | 0.6019 | 0.7110 | 0.3084 | 0.3474 | 0.2620 | 0.3017 | [0.76, 0.19, 0.05] |

## 6.1  Reading the two failure rows

optical MISSING (38 tiles, 6 locations) — total collapse. LULC accuracy, κ, mIoU and F1 are all exactly 0.0000. This is not a model failure: the LULC labels are themselves derived from the anchor Sentinel-2 granule, so where optical is absent the label is absent too and there is nothing to score against. Road IoU does fall genuinely — from 0.3084 to 0.0845, a 73% relative loss — and building from 0.2620 to 0.0406, an 85% loss. This is the concrete cost of the fusion module not working: when the modality it leans on disappears, SAR and DEM do not carry the model.

road UNMAPPED (182 tiles, 16 locations) — road IoU exactly 0.0000. These tiles have road flagged missing in meta.json, meaning OSM never mapped the area. The masked loss correctly contributes zero for them, and the evaluator correctly scores zero because there is no ground truth. Notably LULC accuracy is higher here (0.8871 vs 0.8226 on mapped tiles) — unmapped areas are disproportionately remote, homogeneous terrain that is easier to classify. 26.3% of the whole archive is in this state, which is the single largest constraint on the road head's achievable ceiling.

# 7.  Modality Ablation — Does the Fusion Actually Fuse?

Ablation is applied at the encoded-feature level, exactly where AETHERModel applies modality dropout during training, so a zeroed modality is in-distribution and the measured drop reflects lost information rather than a distribution-shift artifact.

| Modalities kept | Accuracy | mIoU | Δ mIoU vs all | Road IoU | alpha [O, S, D] |
| --- | --- | --- | --- | --- | --- |
| all (baseline) | 0.8401 | 0.6930 | +0.0000 | 0.3021 | [0.756, 0.186, 0.057] |
| optical only | 0.8365 | 0.6891 | -0.0039 | 0.3036 | [0.720, 0.233, 0.047] |
| no SAR (O+D) | 0.8399 | 0.6904 | -0.0026 | 0.3034 | [0.713, 0.234, 0.053] |
| no DEM (O+S) | 0.8365 | 0.6905 | -0.0026 | 0.3022 | [0.766, 0.183, 0.051] |
| no optical (S+D) | 0.5897 | 0.4047 | -0.2884 | 0.2380 | [0.432, 0.406, 0.162] |
| SAR only | 0.5638 | 0.3811 | -0.3119 | 0.2380 | [0.434, 0.396, 0.171] |
| DEM only | 0.1755 | 0.0351 | -0.6579 | 0.0000 | [0.399, 0.426, 0.176] |
| nothing | 0.1508 | 0.0192 | -0.6739 | 0.0000 | [0.397, 0.421, 0.182] |

Building IoU is deliberately omitted from this table — see §7.3.

## 7.1  What the numbers say

SAR and DEM are effectively free to delete. Removing SAR entirely costs 0.0026 mIoU (0.38% relative). Removing DEM costs 0.0025 (0.36% relative). Both are inside run-to-run noise.

Optical carries the model. Removing optical drops mIoU from 0.6930 to 0.4047 and accuracy from 84.0% to 59.0%. SAR alone reaches 0.3811 mIoU; DEM alone reaches 0.0351, barely above the 0.0192 floor of an all-zero input.

The combination adds almost nothing. Optical-only (0.6891) is 0.0039 below all-modalities (0.6930), and no-SAR (0.6904) and no-DEM (0.6905) both sit between them. The three modalities together buy roughly 0.4 percentage points of mIoU over optical alone.

Alpha barely reacts to ablation. Alpha is [0.756, 0.186, 0.057] with all modalities and shifts only to [0.720, 0.233, 0.047] when SAR and DEM inputs are blanked. The softmax does not collapse the way it should if the model were genuinely reading each modality's content.

## 7.2  Why this is the defining gap

AETHER's premise is heterogeneous encoder representation — that fusing optical, SAR and DEM beats any one of them. On the current evidence that premise is unproven on this archive. The likely cause is not architectural but distributional: the strict archive is built from cloud-free single-date acquisitions where optical is present on 95.3% of tiles and is almost always sufficient, so gradient descent has no incentive to learn to read SAR. Section 8 treats this as the first-priority remaining work item, and the fix is a training-regime and data-regime change rather than a redesign of the fusion block.

## 7.3  A data-integrity caveat on this table

The building IoU column of outputs/modality_ablation.json is stale and must not be quoted. It reports 0.1010 for the baseline where outputs/full_evaluation.json reports 0.2607 at an identical threshold (0.71), identical checkpoint and identical split. The cause is a timing artifact: the ablation ran at 21:20 and utils/metrics.py was subsequently edited at 21:48. LULC and road figures match the final evaluation to four decimal places, so only the building column is affected. Action: re-run scripts/ablate_modalities.py against the current metrics code before any external distribution of this table.

# 8.  What Remains  (the 40%)

Twelve open items, ordered by the size of the gap they close. Severity is the impact on the project's stated goal, not on effort.

| # | Gap | Sev | Evidence it is open | Exit criterion |
| --- | --- | --- | --- | --- |
| G1 | Skip-connection + widened-decoder architecture never trained | CRITICAL | configs/model.yaml sets use_skips: true, detail_channels: 48, decoder out 48; both checkpoints contain zero skip/detail weights and model_cfg: null | A checkpoint whose state dict contains skip weights and whose model_cfg is non-null |
| G2 | Road and building heads below usable accuracy | CRITICAL | Road IoU 0.3021 (P 0.365), building IoU 0.2607 (P 0.290) | Road IoU ≥ 0.50 and building IoU ≥ 0.45 on the held-out test split |
| G3 | Multimodal fusion contributes no measurable gain | CRITICAL | −0.0026 mIoU without SAR, −0.0025 without DEM, alpha [0.756, 0.186, 0.057] | ≥ 0.03 mIoU degradation when SAR is ablated, i.e. the fusion is load-bearing |
| G4 | Change-detection head not implemented | HIGH | configs/model.yaml: 'change: requires bi-temporal input, deliberately left out'; no bi-temporal loader exists | A trained change head with reported F1 on a bi-temporal test split |
| G5 | Graceful degradation when optical is absent | HIGH | optical MISSING scenario: road IoU 0.3084 → 0.0845, building 0.2620 → 0.0406 | Road IoU ≥ 0.20 on the optical-missing subset |
| G6 | Weak LULC classes | MEDIUM | flooded_veg IoU 0.4770, grass 0.5168 (precision 0.5699 vs recall 0.8472) | All nine classes ≥ 0.55 IoU |
| G7 | Test suite stale and failing | HIGH | test_aether.py aborts at test 1: asserts in_channels == 13, config now says 11. No tests exist for losses.py, metrics.py or the new dataset code | Green suite covering all modules, ≥ 80% line coverage per project policy |
| G8 | No inference path for imagery outside the strict archive | HIGH | inference.py --tile-dir requires an existing inputs.tif/labels.tif/meta.json triple; no scene tiling, stitching or GeoTIFF writer | A CLI that takes raw S2 + S1 + DEM scenes and emits georeferenced prediction rasters |
| G9 | Nothing committed to version control | HIGH | 9 modified tracked files, 7 untracked paths including models/losses.py, utils/metrics.py and the whole of scripts/ | Clean working tree; the evaluated run reproducible from a tagged commit |
| G10 | LULC-only control run incomplete | MEDIUM | checkpoints_lulc/history.csv ends at epoch 15 of 60 with val mIoU 0.6632 still rising (vs 0.6826 for the joint run at epoch 60) | Run to 60 epochs and quantify how much the detail heads cost the LULC head |
| G11 | Stale ablation output | MEDIUM | modality_ablation.json building IoU 0.1010 vs full_evaluation.json 0.2607, same threshold and checkpoint; metrics.py edited 28 min after the ablation ran | Regenerated JSON where the building baseline matches the full evaluation |
| G12 | No reproducible environment or model card | MEDIUM | requirements.txt is 5 unpinned lines; ~/python-envs/aether has no torch; no README, no model card, no license | Pinned lockfile, working project venv, README with the verified commands, model card |

# 9.  Roadmap  60% → 100%

Five phases. Each phase has a numeric exit gate — do not advance on a phase whose gate is unmet, and do not run phases out of order: Phase 1 changes the architecture that every later measurement is taken against.

## Phase 1 — Train the architecture you have already written  (→ 70%)

Closes G1, G9, G11. This is the highest-value work in the project and most of it is already written; it has simply never been run.

| Step | Action | Why |
| --- | --- | --- |
| 1.1 | git add -A && commit the 9 modified + 7 untracked paths | The evaluated run is currently unreproducible — losses.py and metrics.py exist only in the working tree |
| 1.2 | Persist model_cfg into every checkpoint at save time | Both current checkpoints have model_cfg: null, so inference.py silently falls back to the legacy architecture |
| 1.3 | Re-run scripts/ablate_modalities.py | Regenerates the stale building column against the current metrics code |
| 1.4 | Train 60 epochs with use_skips: true, detail_channels 48, decoder out 48, heads 64 | The H/8, H/4 and H/2 skips let the decoder read boundaries rather than synthesise them from a 16×16 grid — the direct fix for 1-px road and building structure |
| 1.5 | Re-run tune_thresholds → evaluate_full → ablate, compare against this report | Establishes whether skips alone move road/building IoU |

Exit gate: a committed tree, a checkpoint carrying its own model_cfg, and a measured road/building IoU delta attributable to skip connections. Expect the largest single jump of the whole roadmap here — the current heads are decoding 1 px targets from a 16 × 16 bottleneck.

## Phase 2 — Make the detail heads usable  (→ 82%)

Closes G2, G6. Attack precision, not recall — recall is already adequate on both heads.

| Step | Action | Why |
| --- | --- | --- |
| 2.1 | Replace the damped pos_weight + Dice mix with Tversky or focal-Tversky loss | Tversky lets you penalise false positives directly; road emits 1.26 M FP against 0.73 M TP |
| 2.2 | Add boundary-aware supervision (boundary/Hausdorff term or thin-structure weighting) | IoU alone under-penalises a road painted 2–3 px wide on a 1 px target |
| 2.3 | Raise road/building loss weights from 0.5 toward 1.0 once precision responds | The heads are currently under-weighted relative to LULC at 1.0 |
| 2.4 | Train and evaluate at 512 × 512 tiles | Doubles the bottleneck grid from 16×16 to 32×32 for the same ground area |
| 2.5 | Re-sweep thresholds; report the full precision-recall curve, not one operating point | Road AP 0.3423 and building AP 0.2995 are the threshold-free truth and must improve too |

Exit gate: road IoU ≥ 0.50 and building IoU ≥ 0.45 on the held-out test split, with average precision improving in step so the gain is real rather than a threshold artifact.

## Phase 3 — Make the fusion earn its place  (→ 90%)

Closes G3, G5. This is the phase that validates the project's central claim.

| Step | Action | Why |
| --- | --- | --- |
| 3.1 | Raise modality dropout from 0.15 and bias it toward dropping optical | The model must be forced into regimes where SAR and DEM are the only signal |
| 3.2 | Curriculum: begin with balanced modality availability, anneal toward the true prior | Optical is present on 95.3% of tiles, so the natural prior never teaches SAR reliance |
| 3.3 | Add auxiliary per-modality decoder heads with their own loss | Forces each encoder to be independently predictive instead of being ignorable |
| 3.4 | Ingest cloudy / partially-occluded acquisitions rather than only cloud-free anchors | This is the operational case where SAR is genuinely irreplaceable, and it is absent from the archive |
| 3.5 | Consider gated DEM participation in cross-attention (currently auxiliary only) | DEM at alpha 0.057 and 0.0351 solo mIoU is barely connected to the prediction |

Exit gate: ablating SAR degrades mIoU by ≥ 0.03 (currently 0.0026), and road IoU on the optical-missing subset reaches ≥ 0.20 (currently 0.0845). Only then is 'heterogeneous encoder representation' an evidenced claim rather than an architectural intention.

## Phase 4 — Change detection  (→ 95%)

Closes G4. The only fully greenfield component in the project.

| Step | Action | Why |
| --- | --- | --- |
| 4.1 | Build a bi-temporal loader pairing the same location across years | The archive already spans 2017–2023 and location_of() strips the year, so pairs are derivable today |
| 4.2 | Siamese trunk: run both dates through the shared encoders, difference at f_shared | Reuses the existing trunk with no encoder changes |
| 4.3 | Implement the change head and register it in task_heads | Config already reserves the slot |
| 4.4 | Derive change labels from the LULC label deltas across paired years | No new annotation campaign required |
| 4.5 | Report change F1 / IoU on locations held out from every other split | Keeps the change split disjoint from the segmentation splits |

Note on data volume: only 1,209 of 6,406 tiles fall outside 2023, so bi-temporal pairs will be a small fraction of the archive. Confirm the achievable pair count before committing to this phase — it may require targeted re-acquisition.

## Phase 5 — Productionise  (→ 100%)

Closes G7, G8, G10, G12. Nothing here improves accuracy; all of it is what makes the accuracy usable by someone other than its author.

| Step | Deliverable |
| --- | --- |
| 5.1 | Rewrite test_aether.py against the current contract; add unit tests for losses.py, metrics.py and dataset.py masking; reach the 80% coverage bar |
| 5.2 | predict_scene.py — accepts raw Sentinel-2 / Sentinel-1 / DEM scenes, tiles them with overlap, runs the model, stitches, and writes georeferenced GeoTIFF rasters |
| 5.3 | Alpha-map and prediction visualisation utilities (the fusion story is visual) |
| 5.4 | Pinned lockfile and a working project venv (~/python-envs/aether currently has no torch) |
| 5.5 | Model card: intended use, 22-country geographic coverage, the optical-dependency limitation, per-class accuracy, the road-unmapped caveat |
| 5.6 | README with the verified commands from Section 2 |
| 5.7 | Complete the LULC-only control run to 60 epochs and quantify multi-task interference |
| 5.8 | TorchScript or ONNX export for deployment |

# 10.  Deliverables Register

| Deliverable | Category | Status | Location |
| --- | --- | --- | --- |
| Model source (encoders, fusion, decoder, heads) | Code | Delivered | models/ |
| Masked multi-task loss library | Code | Delivered | models/losses.py |
| Dataset loader, split, augmentation | Code | Delivered | data/dataset.py |
| Metric accumulators | Code | Delivered | utils/metrics.py |
| Training entrypoint | Code | Delivered | train.py |
| Inference entrypoint | Code | Delivered | inference.py |
| Threshold calibration script | Code | Delivered | scripts/tune_thresholds.py |
| Full evaluation script | Code | Delivered | scripts/evaluate_full.py |
| Modality ablation script | Code | Delivered | scripts/ablate_modalities.py |
| Dataset statistics script | Code | Delivered | scripts/dataset_stats.py |
| Curated tile archive | Data | Delivered | data/strict/ — 6,406 tiles, 16 GB |
| Provenance manifest | Data | Delivered | data/manifest_strict.json |
| Trained joint checkpoint | Model | Delivered | checkpoints/best.pt (18.60 M params) |
| Trained LULC-only checkpoint | Model | Partial | checkpoints_lulc/best.pt — 15/60 epochs |
| Test metric report | Report | Delivered | outputs/final_metrics.json |
| Scenario metric report | Report | Delivered | outputs/full_evaluation.json |
| Modality ablation report | Report | Needs rerun | outputs/modality_ablation.json |
| Architecture handoff document | Doc | Delivered | CROSS_ALPHA_FUSION_CONTEXT.md |
| Training logs | Report | Delivered | logs/train.log, logs/train_lulc.log |
| Skip-connection checkpoint | Model | Not started | — Phase 1 |
| Change-detection head | Code | Not started | — Phase 4 |
| Passing test suite ≥ 80% coverage | Test | Failing | test_aether.py aborts at test 1 |
| Scene-level prediction CLI + GeoTIFF writer | Code | Not started | — Phase 5 |
| Model card | Doc | Not started | — Phase 5 |
| README | Doc | Not started | — Phase 5 |
| Pinned environment | Infra | Not started | requirements.txt unpinned, 5 lines |
| ONNX / TorchScript export | Infra | Not started | — Phase 5 |

## 10.1  Completion arithmetic

| Phase | Scope | Cumulative completion |
| --- | --- | --- |
| Current | Architecture, data, LULC, evaluation harness, inference | 60% |
| Phase 1 | Train the skip architecture; commit; fix stale artifacts | 70% |
| Phase 2 | Road and building heads reach usable accuracy | 82% |
| Phase 3 | Fusion demonstrably load-bearing; graceful optical degradation | 90% |
| Phase 4 | Change detection delivered | 95% |
| Phase 5 | Tests, scene inference, packaging, documentation | 100% |

# 11.  Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Skip connections alone do not lift road/building IoU enough | Medium | High | Phase 2 already queues loss-function and resolution changes as the second lever; do not treat Phase 1 as the whole fix |
| Fusion cannot be made load-bearing on a cloud-free archive | High | High | The fix is a data-regime change (ingest cloudy acquisitions), not an architecture change. Budget for re-acquisition, and if it is refused, restate the project's claim honestly |
| Insufficient bi-temporal pairs for change detection | Medium | Medium | Only 1,209 of 6,406 tiles are non-2023. Count derivable pairs before committing to Phase 4 |
| Road ceiling is set by OSM coverage, not by the model | High | Medium | 26.3% of the archive is unmapped. Consider a second road source or accept a documented ceiling in the model card |
| 6 GB GPU limits batch size at 512 × 512 tiles | Medium | Low | Gradient accumulation is already wired (--accum-steps); trade batch size for steps |
| Working tree lost before commit | Low | Critical | models/losses.py, utils/metrics.py and all of scripts/ exist only untracked. Commit as Phase 1 step 1.1 |

Prepared from live repository artifacts. All metrics are traceable to outputs/*.json, checkpoints/history.csv and data/manifest_strict.json as they stood on 2026-09-06.